|  |  |  |
| --- | --- | --- |
| Activity | Expected Start Date | Expected End Date |
| SRS-Release | 13-Oct-22 | 13-Oct-22 |
| Design | 14-Oct-22 | 14-Oct-22 |
| Coding | 14-Oct-22 | 16-Oct-22 |
| UT Plan | 17-Oct-22 | 17-Oct-22 |
| UT | 17-Oct-22 | 17-Oct-22 |
| IT Plan | 17-Oct-22 | 17-Oct-22 |
| IT | 17-Oct-22 | 17-Oct-22 |
| Sprint Demo | 18-Oct-22 | 19-Oct-22 |